# GCC Web Application - Test Strategy and Test Plan

## Document Information

**Document Title**: GCC Web Application Test Strategy and Test Plan

**Version**: 1.0

**Date**: January 2025

**Author**: QA Team

**Project**: GreenCircle Certified (GCC) Database Solution

## Table of Contents

[Executive Summary](#executive-summary)

[Test Strategy](#test-strategy)

[Test Plan](#test-plan)

[Test Execution](#test-execution)

[Test Deliverables](#test-deliverables)

[Appendices](#appendices)

## Executive Summary

### Purpose

This document outlines the comprehensive testing strategy and plan for the GCC Web Application, a certificate management system designed to handle environmental certifications, product management, and administrative functions.

### Scope

The testing scope covers all functional and non-functional aspects of the GCC Web Application including:

Certificate Management System

User Authentication and Authorization

Administrative Functions

Product Management

Company Management

External API Integrations (Amazon, Google Analytics)

Data Import/Export Functions

### Objectives

Ensure application functionality meets business requirements

Validate data integrity and security

Verify compliance with accessibility standards

Confirm system performance under expected load

Validate integration with external systems

## Test Strategy

### 1. Testing Approach

#### 1.1 Test Levels

**Unit Testing**

- Focus: Individual methods and functions

- Responsibility: Development team

- Coverage Target: 80% code coverage

- Tools: xUnit, MSTest

**Integration Testing**

- Focus: Component interactions, API endpoints, database operations

- Responsibility: QA team with developer support

- Coverage: All API endpoints and data flows

**System Testing**

- Focus: End-to-end business processes

- Responsibility: QA team

- Coverage: All user stories and requirements

**User Acceptance Testing (UAT)**

- Focus: Business validation

- Responsibility: Business stakeholders and end users

- Coverage: Critical business workflows

#### 1.2 Test Types

##### Functional Testing

**Smoke Testing**: Basic functionality verification after each deployment

**Regression Testing**: Ensure existing functionality remains intact

**Feature Testing**: Validate new features against requirements

**API Testing**: Verify all REST API endpoints

**Database Testing**: Validate data integrity and CRUD operations

##### Non-Functional Testing

**Performance Testing**

- Load Testing: Verify system behavior under expected load

- Stress Testing: Determine system breaking points

- Target: Support 100 concurrent users

- Response Time: < 2 seconds for page loads

**Security Testing**

- Authentication and authorization verification

- Input validation and SQL injection prevention

- XSS and CSRF protection

- Data encryption validation

- Role-based access control testing

**Usability Testing**

- User interface consistency

- Navigation flow validation

- Error message clarity

- Mobile responsiveness

**Accessibility Testing**

- WCAG 2.1 Level AA compliance

- Screen reader compatibility

- Keyboard navigation

### 2. Test Environment Strategy

#### 2.1 Environment Setup

**Development Environment**

- Purpose: Developer testing

- Database: Local SQL Server instance

- Data: Minimal test data

**QA Environment**

- Purpose: Formal testing

- Database: Dedicated SQL Server instance

- Data: Representative test data set

**Staging Environment**

- Purpose: Pre-production validation

- Database: Production-like SQL Server

- Data: Anonymized production data

**Production Environment**

- Purpose: Live system

- Database: Production SQL Server

- Data: Live data

#### 2.2 Test Data Management

Test data categories:

- Valid data sets for positive testing

- Invalid data sets for negative testing

- Boundary value data sets

- Performance test data (bulk data)

Data refresh strategy: Weekly refresh from production (anonymized)

Test data storage: Separate test data repository

### 3. Test Automation Strategy

#### 3.1 Automation Scope

**In Scope**:

- Regression test suite

- API testing

- Smoke tests

- Data validation tests

**Out of Scope**:

- Exploratory testing

- Usability testing

- One-time test scenarios

#### 3.2 Automation Tools

**UI Automation**: Selenium WebDriver with C#

**API Testing**: Postman/Newman, RestSharp

**Performance Testing**: JMeter

**Test Management**: Azure DevOps Test Plans

### 4. Risk-Based Testing Approach

#### High Risk Areas (Priority 1)

Certificate management operations

User authentication and authorization

Data import/export functionality

Payment processing (if applicable)

External API integrations

#### Medium Risk Areas (Priority 2)

Search and filter functionality

Report generation

Email notifications

User management

#### Low Risk Areas (Priority 3)

Static content pages

Help documentation

UI styling changes

## Test Plan

### 1. Test Scope

#### 1.1 Features to be Tested

**Authentication Module**

- User login/logout

- Password reset

- Multi-factor authentication

- Session management

**Certificate Management**

- Create new certificates

- Edit existing certificates

- Delete certificates

- Certificate search and filtering

- Bulk import/export

- Certificate validation

- External certificate viewing

**Product Management**

- Product CRUD operations

- Product categorization

- Product-certificate associations

- Product type management

**Company Management**

- Company profile management

- Company-certificate relationships

- Partner management

**Administrative Functions**

- User management

- Role management

- System configuration

- Google Analytics integration

- Amazon API integration

- Certificate field management

- CSF attributes management

- Tag management

**Dashboard and Reporting**

- Dashboard metrics

- Report generation

- Data visualization

- Export functionality

#### 1.2 Features Not to be Tested

Third-party library internal functionality

Operating system functionality

Network infrastructure

Database server administration

### 2. Test Criteria

#### 2.1 Entry Criteria

Code complete for the feature/module

Code reviewed and approved

Unit tests passed

Test environment available

Test data prepared

Test cases reviewed and approved

#### 2.2 Exit Criteria

All Priority 1 test cases executed

95% of Priority 2 test cases executed

No critical or high severity defects open

All medium severity defects triaged

Test coverage metrics met (>80%)

Performance benchmarks achieved

#### 2.3 Suspension Criteria

Critical defects blocking test execution

Test environment unavailable

More than 40% test case failure rate

Missing critical test data

#### 2.4 Resumption Criteria

Blocking defects resolved

Test environment restored

Test data issues resolved

New build deployed with fixes

### 3. Test Deliverables

#### 3.1 Test Documentation

Test Strategy Document (this document)

Test Plan (this document)

Test Cases

Test Scripts (automated)

Test Data specifications

#### 3.2 Test Reports

Daily Test Execution Report

Weekly Test Progress Report

Defect Summary Report

Test Coverage Report

Final Test Summary Report

### 4. Resource Planning

#### 4.1 Human Resources

Test Manager: 1

Senior QA Engineers: 2

QA Engineers: 3

Automation Engineers: 2

Performance Test Engineer: 1

#### 4.2 Technical Resources

Test Management Tool: Azure DevOps

Defect Tracking: Azure DevOps

Automation Tools: Selenium, Postman

Performance Tools: JMeter

Test Environments: Dev, QA, Staging

### 5. Schedule

#### 5.1 Test Phases Timeline

**Test Planning Phase** (Week 1-2)

- Review requirements

- Create test strategy and plan

- Setup test environments

**Test Design Phase** (Week 3-4)

- Create test cases

- Review test cases

- Prepare test data

**Test Execution Phase** (Week 5-8)

- Execute functional tests

- Execute non-functional tests

- Log and track defects

**UAT Phase** (Week 9-10)

- Support UAT execution

- Address UAT findings

**Sign-off Phase** (Week 11)

- Prepare test summary

- Obtain sign-offs

## Test Execution

### 1. Test Case Design

#### 1.1 Test Case Categories

##### Authentication Test Cases

| Test Case ID | Test Case Description | Priority | Test Type |

|--------------|----------------------|----------|-----------|

| AUTH_001 | Verify successful login with valid credentials | P1 | Functional |

| AUTH_002 | Verify login fails with invalid credentials | P1 | Functional |

| AUTH_003 | Verify password reset functionality | P1 | Functional |

| AUTH_004 | Verify session timeout after inactivity | P2 | Functional |

| AUTH_005 | Verify concurrent session handling | P2 | Functional |

##### Certificate Management Test Cases

| Test Case ID | Test Case Description | Priority | Test Type |

|--------------|----------------------|----------|-----------|

| CERT_001 | Create new certificate with all required fields | P1 | Functional |

| CERT_002 | Edit existing certificate | P1 | Functional |

| CERT_003 | Delete certificate with confirmation | P1 | Functional |

| CERT_004 | Search certificates by various criteria | P1 | Functional |

| CERT_005 | Import certificates from CSV | P1 | Functional |

| CERT_006 | Export certificates to various formats | P1 | Functional |

| CERT_007 | Validate certificate field constraints | P2 | Functional |

| CERT_008 | Verify certificate tile view display | P2 | UI |

| CERT_009 | Verify certificate single view display | P2 | UI |

| CERT_010 | Test certificate external view permissions | P1 | Security |

##### Product Management Test Cases

| Test Case ID | Test Case Description | Priority | Test Type |

|--------------|----------------------|----------|-----------|

| PROD_001 | Create new product with all fields | P1 | Functional |

| PROD_002 | Update product information | P1 | Functional |

| PROD_003 | Delete product with dependencies check | P1 | Functional |

| PROD_004 | Associate product with certificates | P1 | Functional |

| PROD_005 | Manage product categories | P2 | Functional |

| PROD_006 | Search and filter products | P2 | Functional |

##### Admin Functions Test Cases

| Test Case ID | Test Case Description | Priority | Test Type |

|--------------|----------------------|----------|-----------|

| ADMIN_001 | Create new user account | P1 | Functional |

| ADMIN_002 | Modify user roles and permissions | P1 | Functional |

| ADMIN_003 | Deactivate user account | P1 | Functional |

| ADMIN_004 | Configure Google Analytics | P2 | Integration |

| ADMIN_005 | Configure Amazon API settings | P2 | Integration |

| ADMIN_006 | Manage certificate field definitions | P1 | Functional |

| ADMIN_007 | Configure CSF attributes | P2 | Functional |

| ADMIN_008 | Manage system tags | P2 | Functional |

### 2. Test Execution Process

#### 2.1 Daily Test Execution

Review assigned test cases

Verify test environment readiness

Execute test cases per priority

Log defects in Azure DevOps

Update test execution status

Participate in daily standup

#### 2.2 Defect Management

##### Defect Severity Levels

**Critical**: System crash, data loss, security breach

**High**: Major functionality broken, no workaround

**Medium**: Functionality impaired, workaround available

**Low**: Minor issues, cosmetic defects

##### Defect Priority Levels

**P1**: Fix immediately

**P2**: Fix in current release

**P3**: Fix in next release

**P4**: Fix if time permits

##### Defect Lifecycle

New â†’ Assigned â†’ In Progress â†’ Fixed â†’ Ready for Retest â†’ Closed

Reopen if verification fails

### 3. Test Metrics

#### 3.1 Key Performance Indicators

**Test Coverage**

- Requirement Coverage: Target 100%

- Code Coverage: Target 80%

- Risk Coverage: 100% for high-risk areas

**Test Execution Metrics**

- Test Cases Planned vs Executed

- Pass/Fail Rate

- Defect Detection Rate

- Test Execution Productivity

**Defect Metrics**

- Defect Density

- Defect Removal Efficiency

- Defect Age

- Defect Leakage

#### 3.2 Test Progress Tracking

Daily: Test cases executed, defects found

Weekly: Test progress percentage, defect trends

Release: Overall quality metrics, go/no-go decision

## Test Deliverables

### 1. Test Artifacts

#### 1.1 Pre-Execution Deliverables

Test Strategy Document

Test Plan Document

Test Case Repository

Test Data Sets

Test Environment Setup Guide

#### 1.2 During Execution Deliverables

Daily Test Status Reports

Defect Reports

Test Execution Logs

Updated Test Cases

#### 1.3 Post-Execution Deliverables

Test Summary Report

Defect Analysis Report

Test Metrics Report

Lessons Learned Document

Test Closure Report

### 2. Reporting Structure

#### 2.1 Daily Status Report

Tests executed today

Pass/Fail count

Defects raised

Blockers/Issues

Next day plan

#### 2.2 Weekly Progress Report

Overall test progress

Defect trends

Risk assessment

Resource utilization

Milestone status

#### 2.3 Final Test Report

Executive summary

Test coverage achieved

Defect summary

Quality metrics

Recommendations

Sign-off status

## Appendices

### Appendix A: Test Case Template

Test Case ID: [Unique ID]

Test Case Name: [Descriptive Name]

Module: [Module Name]

Priority: [P1/P2/P3]

Type: [Functional/Performance/Security/etc.]

Preconditions:

[List preconditions]

Test Steps:

[Step 1]

[Step 2]

[Step N]

Expected Results:

[Expected result 1]

[Expected result 2]

[Expected result N]

Test Data:

[Specify test data requirements]

Post-conditions:

[Specify post-conditions]

### Appendix B: Defect Report Template

Defect ID: [Auto-generated]

Summary: [Brief description]

Module: [Affected module]

Severity: [Critical/High/Medium/Low]

Priority: [P1/P2/P3/P4]

Status: [New/Open/Fixed/Closed]

Description:

[Detailed description of the defect]

Steps to Reproduce:

[Step 1]

[Step 2]

[Step N]

Expected Result:

[What should happen]

Actual Result:

[What actually happens]

Environment:

[Browser, OS, Test Environment]

Attachments:

[Screenshots, logs, etc.]

### Appendix C: Test Environment Details

#### QA Environment

URL: https://qa.gccwebapp.com

Database: GCCDB_QA

Server: Windows Server 2019

.NET Version: 6.0

SQL Server: 2019

#### Staging Environment

URL: https://staging.gccwebapp.com

Database: GCCDB_STAGING

Server: Windows Server 2019

.NET Version: 6.0

SQL Server: 2019

### Appendix D: Testing Tools and Resources

#### Tools

**Test Management**: Azure DevOps Test Plans

**Automation**: Selenium WebDriver 4.0

**API Testing**: Postman v10

**Performance**: Apache JMeter 5.5

**Security**: OWASP ZAP

**Accessibility**: axe DevTools

#### Resources

Requirements Documentation

Technical Architecture Document

API Documentation

Database Schema

User Manuals

### Appendix E: Risk Register

| Risk ID | Risk Description | Probability | Impact | Mitigation Strategy |

|---------|-----------------|-------------|---------|-------------------|

| R001 | Test environment instability | Medium | High | Maintain backup environment |

| R002 | Insufficient test data | Low | Medium | Create data generation scripts |

| R003 | Resource availability | Medium | Medium | Cross-train team members |

| R004 | Third-party API changes | Low | High | Monitor API documentation |

| R005 | Performance bottlenecks | Medium | High | Early performance testing |

### Appendix F: Compliance and Standards

#### Standards to Follow

**Accessibility**: WCAG 2.1 Level AA

**Security**: OWASP Top 10

**Performance**: Industry benchmarks

**Browser Support**: Chrome, Firefox, Safari, Edge (latest 2 versions)

**Mobile Support**: Responsive design for tablets and phones

### Appendix G: Sign-off Template

Project: GCC Web Application

Phase: [Testing Phase]

Date: [Date]

Sign-off Criteria Met:

â˜ All P1 test cases executed

â˜ No critical defects open

â˜ Performance criteria met

â˜ Security requirements validated

â˜ UAT completed successfully

Signatures:

Project Manager: _________________ Date: _______

QA Manager: _____________________ Date: _______

Development Lead: ________________ Date: _______

Business Owner: __________________ Date: _______

## Document Revision History

| Version | Date | Author | Description |

|---------|------|--------|-------------|

| 1.0 | Jan 2025 | QA Team | Initial version |